# 📊 Progress Report: LocalHost Dining

Project: LocalHost Dining (Multi-Tenant Reservation Platform)

---

## 🟢 1. Completed Milestones

### 🛠️ Architecture & Setup

- Initialized Node.js backend with type: "module" (ES6 imports).

- Integrated MongoDB Atlas using mongoose.

- Configured environment variables mapping (.env) for DB, JWT, and SMTP settings.

- Established clean, scalable folder architecture (controllers/, routes/, models/, middlewares/, utils/, validators/).

- Built centralized error handling via custom ApiError class and global error.middleware.js.

### 🔐 Authentication & Authorization

- User Registration: Endpoint (POST /register) handling secure password hashing using bcryptjs.

- User Login: Endpoint (POST /login) verifying credentials and issuing secure JWT tokens.

- Current User Profile: Protected endpoint (GET /me) restricted by Bearer token authentication.

- Role-Based Access Control: Configured the User schema with enum roles (super_admin, restaurant_admin, diner) and a middleware validator to restrict route access.

- Validation Engine: Fully implemented robust input validation utilizing `express-validator` across all auth routes.

### 📧 Email Integration & Security Workflows

- Integrated Mailtrap SMTP via nodemailer.

- Custom HTML Email Templates: Crafted responsive, branded HTML templates for user notifications.

- Email Verification: Required verification block prior to login; issues crypto-secure tokens via email (GET /verify-email/:token).

- Password Reset: Secured password reset flow via POST /forgot-password and POST /reset-password/:token.

### 🩺 System Health

- Implemented foundational Health Check API (GET /api/v1/healthcheck) confirming backend uptime.

---

## 🟡 2. In Progress / Upcoming Milestones

Based on the Product Requirements Document (PRD.md), the following modules are slated for development next:

### 🏢 Tenant (Restaurant) Management

- Restaurant Schema: Create Mongoose models supporting operating hours, tenant isolation (restaurantId), and image URLs.

- Onboarding Endpoints: Super Admin routes for creating/deleting new tenant profiles.

- Discovery API: Public search/filter routes for Diners.

### 🪑 Inventory & Table Management

- Capacity Configuration: Endpoints for Restaurant Admins to dictate maximum table availability.

- Time Slots: Logic for handling 30-minute default time blocks and off-day restrictions.

### 🍽️ Reservation & Booking Engine

- Concurrency Control: Aggregation logic to prevent double-booking.

- Booking Endpoints: Creation, listing, modifying, and status tracking (Pending, Confirmed, Seated, Cancelled, Completed, No-Show).

- Role-Specific Views: Segregating diner history feeds from the restaurant's daily floor feed.

---

## 📝 3. Next Steps

If you are satisfied with the Authentication flow, our immediate next step is to build out the Restaurant Model and Tenant Management routes so that super_admin users can begin onboarding restaurant profiles onto the platform.

Let me know if you would like to proceed with the Restaurant Management module!